🌱  BiocharHub

AI-Driven Biochar CO₂ Adsorption Intelligence Platform

Biochar Informatics · Data Mining · ML-Enhanced Research

Future Development Plan & Research Roadmap

AI-Driven Database Platform for Biochar Informatics & Data Mining

| Document Type | Research Development Plan & Strategic Roadmap |
| --- | --- |
| Version | 2026 Edition |
| Language | English (EN) |
| Platform | BiocharHub v1.7 · Biochar Informatics Platform |
| Prepared for | MS Thesis Research · AI-Driven Biochar Database |

# Executive Summary

BiocharHub v1.7 has established a functional open-access intelligence platform aggregating 1,396 peer-reviewed biochar CO₂ adsorption records with three machine-learning prediction tools. This document outlines a strategic three-phase development roadmap to evolve BiocharHub into a comprehensive biochar informatics and data-mining ecosystem — enabling automated literature mining, multi-property prediction, collaborative research networks, and AI-guided experiment design for the global biochar research community.

The roadmap is structured across three horizons:

| Phase | Horizon | Focus |
| --- | --- | --- |
| Phase 1 | Near-Term | Platform enhancement, API, user submissions |
| Phase 2 | Mid-Term | Biochar informatics engine, data mining pipeline |
| Phase 3 | Long-Term | Global collaborative network, publication-linked data |

# 1.  Current Platform Status (v1.7)

BiocharHub v1.7 represents the foundation layer of what will become a full biochar informatics platform. The current deployment includes the following capabilities:

## 1.1  Deployed Features

| Module | Status | Description |
| --- | --- | --- |
| Database Explorer | ✅ Live | 1,396 records, filterable, sortable, CSV export |
| CO₂ Predictor | ✅ Live | kNN-based CO₂ adsorption prediction (mmol/g) |
| Property Estimator | ✅ Live | BET surface area, pore volume, yield prediction |
| Materials Advisor | ✅ Live | Goal-driven feedstock & activator recommendation |
| Bilingual UI | ✅ Live | Full EN / TH interface with theme switching |
| Share Data (Admin) | 🔒 Beta | Gated contributor data submission portal |
| REST API | 🔜 Planned | Public API for programmatic data access |
| Automated Mining | 🔜 Planned | NLP-driven literature record extraction |

## 1.2  Dataset Coverage

| Metric | Current Value |
| --- | --- |
| Total Records | 1,396 |
| Unique Experiments | 59 |
| Biomass Types Covered | ~40 |
| Activation Methods | 6 |
| Journal Sources | ~25 |
| Publication Year Range | 2010–2024 |

## 1.3  Technology Stack

| Layer | Current Technology |
| --- | --- |
| Frontend | React 18 + Vite + Tailwind CSS + Framer Motion |
| Database | Static JSON dataset embedded in client bundle |
| i18n | react-i18next (EN / TH) |
| Backend | None (serverless / client-side only) |

# 2.  Development Roadmap

The following three-phase roadmap prioritises enhancements that directly benefit the experimental biochar research community, with each phase building on the previous foundation.

## 2.1  Phase 1 — Platform Enhancement (6–12 Months)

Phase 1 · Platform Enhancement · 6–12 Months ✦ Public REST API for programmatic access to all 1,396 records ✦ User data submission portal with peer-review validation workflow ✦ Advanced filtering: multi-parameter faceted search + range sliders ✦ Citation export (BibTeX, RIS, APA) for all database records ✦ Interactive scatter plots & heatmaps for exploratory data analysis ✦ Improved ML models: Random Forest + Gradient Boosting ensembles ✦ Confidence interval visualisation on all prediction outputs ✦ Mobile-optimised responsive layout for field researchers

## 2.2  Phase 2 — Biochar Informatics Engine (12–24 Months)

Phase 2 · Biochar Informatics Engine · 12–24 Months ✦ NLP-powered automated literature mining from PubMed, Scopus & Web of Science ✦ Semi-automated record extraction: parse experimental tables from PDF papers ✦ Multi-property simultaneous prediction (CO₂ uptake + BET + pore volume + yield) ✦ Transfer learning models: adapt from well-characterised to rare biomass types ✦ Experiment design recommender: suggest optimal conditions for target performance ✦ Anomaly detection: flag statistically unusual records for expert review ✦ Data quality scoring system for submitted and mined records ✦ DOI-linked provenance tracking for every record ✦ Comparative analytics: cross-study performance benchmarking tools

## 2.3  Phase 3 — Global Research Network (24–36 Months)

Phase 3 · Global Collaborative Research Network · 24–36 Months ✦ Collaborative multi-institution database with versioned record history ✦ Real-time experiment data ingestion from connected lab instruments ✦ Publication-linked data: auto-update database when citing papers publish new data ✦ FAIR data principles compliance (Findable, Accessible, Interoperable, Reusable) ✦ Cross-material transfer: extend platform to activated carbon, MOFs, zeolites ✦ Federated query layer: query partner institution databases without centralising data ✦ Open API ecosystem with SDKs for Python, R, and MATLAB ✦ Community peer-review and annotation layer for each database record ✦ Integration with ORCID, DOI, and open research infrastructure

# 3.  Biochar Informatics & Data Mining

Biochar informatics applies computational and data science methods systematically to the study of biochar properties, production conditions, and performance outcomes. The following sub-domains represent the core research opportunities for an AI-driven biochar database platform.

## 3.1  Data Mining Opportunities

| Data Mining Task | Approach | Research Value |
| --- | --- | --- |
| Structure–Property Relationship Mining | Association rule learning on process conditions vs. CO₂ uptake | Discover which parameter combinations consistently yield high performance |
| Feedstock Clustering | Unsupervised clustering (k-means, HDBSCAN) on biomass composition | Group biomass types by predicted adsorption behaviour |
| Outlier & Champion Record Detection | Isolation Forest + statistical z-score analysis | Identify exceptional materials worthy of further investigation |
| Activation Method Effectiveness | Multi-variate ANOVA + post-hoc pairwise comparison | Quantify which activators yield the highest BET & CO₂ gains |
| Publication Bias Analysis | Funnel plot analysis on reported CO₂ values across studies | Assess whether positive results are over-represented in literature |
| Temporal Trend Mining | Time-series regression on dataset by publication year | Track how reported CO₂ uptake values have changed over 15 years |

## 3.2  ML Model Enhancement Roadmap

| Model Type | Phase | Target Metric | Expected Improvement |
| --- | --- | --- | --- |
| k-Nearest Neighbour (current) | v1.7 | MAE < 1.2 mmol/g | Baseline |
| Random Forest Ensemble | Phase 1 | MAE < 0.8 mmol/g | +33% accuracy |
| Gradient Boosting (XGBoost/LGB) | Phase 1 | MAE < 0.6 mmol/g | +50% accuracy |
| Graph Neural Network (GNN) | Phase 2 | MAE < 0.4 mmol/g | Capture inter-feature relationships |
| Physics-Informed Neural Network | Phase 2 | Interpretable | Embed adsorption theory as constraints |
| Large Language Model fine-tune | Phase 3 | Literature mining | Auto-extract data from new papers |

# 4.  Research Opportunities

The BiocharHub platform opens multiple original research avenues that combine data science, materials informatics, and environmental engineering. The following represent high-priority research questions that the platform is uniquely positioned to address.

## 4.1  Priority Research Questions

[R1]  Generalised ML Model for Biochar CO₂ Uptake

Can a generalised ML model trained on 1,396+ records outperform individual study regression models? What are the universal process–performance relationships?

[R2]  Automated Biochar Literature Mining at Scale

Can NLP models reliably extract tabular experimental data from full-text PDF papers at >90% accuracy, enabling database scale-up from 1,396 to 10,000+ records?

[R3]  Experiment Design Optimisation via Bayesian Methods

Can Bayesian optimisation over the existing data space suggest novel, untested production conditions with a predicted CO₂ uptake exceeding current maximum values (>7.5 mmol/g)?

[R4]  Transfer Learning Across Biomass Families

Can models trained on well-represented biomasses (rice husk, corn straw) transfer performance to rare or regionally-specific Thai biomasses with limited data points?

[R5]  Cross-Property Prediction & Trade-off Analysis

What are the fundamental trade-offs between CO₂ adsorption, BET surface area, pore volume, and biochar yield? Can multi-objective optimisation identify Pareto-optimal production conditions?

[R6]  Climate Impact Assessment of Optimal Biochar Routes

Integrating the ML predictions with life-cycle assessment (LCA) data: which production routes maximise CO₂ capture while minimising production-phase emissions?

# 5.  Technical Architecture Evolution

## 5.1  Target Architecture (Phase 2+)

| Layer | Current (v1.7) | Target (Phase 2) |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind (static) | React + Vite (unchanged) + GraphQL client |
| API Layer | None (client-side only) | FastAPI (Python) REST + GraphQL endpoint |
| ML Engine | kNN on static JSON | Scikit-learn + XGBoost + PyTorch pipeline |
| Database | Static JSON bundle (1,396 records) | PostgreSQL + pgvector for semantic search |
| Mining | Manual curation | Apache Airflow DAG + LLM PDF extractor |
| Auth | None (open access) | OAuth 2.0 for contributors + admin |
| Hosting | Static CDN | Containerised (Docker) + cloud deployment |
| Monitoring | None | Prometheus + Grafana dashboard |

## 5.2  Data Pipeline Design

The Phase 2 data pipeline will automate the full lifecycle of biochar experimental data from literature to prediction:

Ingestion — RSS/API feeds from PubMed, Scopus, Web of Science for new biochar papers

Extraction — LLM-based PDF parser extracts experimental tables, conditions, and results

Validation — Statistical range checks + human-in-the-loop review queue for flagged records

Enrichment — Auto-link DOI, author ORCID, biomass taxonomy, and activation classification

Training — Nightly ML model retraining when new validated records exceed a threshold (50+)

Serving — Model served via FastAPI with cached predictions for common parameter combinations

# 6.  Resource Requirements & Timeline

## 6.1  Human Resources

| Role | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- |
| ML / Data Scientist | 1 (part-time) | 1 (full-time) | 2 (full-time) |
| Full-Stack Developer | 1 (part-time) | 1 (full-time) | 1 (full-time) |
| Domain Expert (Biochar) | 1 (advisor) | 1 (advisor) | 2 (advisory board) |
| Data Curator / Literature | 1 (part-time) | 2 (part-time) | Automated (LLM) |
| DevOps / Cloud Engineer | 0 | 1 (part-time) | 1 (full-time) |
| UX / Frontend Designer | 0 | 1 (contract) | 1 (part-time) |

## 6.2  Key Milestones

| Milestone | Target Date | Deliverable |
| --- | --- | --- |
| M1 REST API Launch | Month 6 | Public API with full 1,396-record access + docs |
| M2 Ensemble ML Upgrade | Month 9 | Random Forest + XGBoost replacing kNN baseline |
| M3 User Submission Portal | Month 12 | Open contributor portal with validation pipeline |
| M4 Automated Miner (Alpha) | Month 18 | NLP extractor processing 50+ papers per month |
| M5 5,000 Record Milestone | Month 24 | Database expanded to 5,000+ validated records |
| M6 Multi-Property Predictor | Month 24 | Simultaneous prediction of 5 biochar properties |
| M7 Global Partner Network | Month 30 | 3+ institutional partners contributing data |
| M8 FAIR Data Certification | Month 36 | Full FAIR compliance and open data publication |

## 6.3  Recommended Tools & Frameworks

| Domain | Recommended Tools |
| --- | --- |
| ML / Modelling | Scikit-learn, XGBoost, LightGBM, PyTorch, Optuna (HPO) |
| NLP / Mining | spaCy, Hugging Face Transformers, Grobid (PDF parsing), LangChain |
| Database | PostgreSQL + pgvector, Redis (cache), Apache Parquet (data lake) |
| Pipeline / Orchestration | Apache Airflow, Prefect, or Dagster |
| API | FastAPI (Python), Pydantic, GraphQL (Strawberry) |
| Visualisation | Recharts (frontend), Plotly, Seaborn (analysis notebooks) |
| DevOps | Docker, GitHub Actions CI/CD, AWS / GCP / Azure |
| Data Standards | schema.org/Dataset, DataCite, FAIR principles, Dublin Core |

# 7.  Conclusion

BiocharHub is positioned to grow from a single-thesis ML demonstration into the world's most comprehensive open-access biochar informatics platform. The three-phase roadmap presented here is grounded in the current dataset of 1,396 experimentally validated records and guided by the broader vision of FAIR, automated, AI-enhanced biochar data science.

The convergence of automated literature mining, physics-informed ML models, and collaborative research networks creates a compounding effect: more data improves model accuracy, better models attract more contributors, and a larger community accelerates scientific discovery in carbon capture, sustainable agriculture, and circular biomass economies.

Every phase of this roadmap is designed to deliver concrete, standalone value to researchers while building toward the larger vision. Phase 1 improvements can be implemented within the existing research project scope; Phase 2 and 3 represent natural extensions for post-thesis research funding applications, collaborative grants, or academic–industry partnerships in the biochar and carbon capture sectors.